## Slide 1: REMOTE NAVAL BATTLE
REVIEW N°2 (in english !)

## Slide 2: SUMMARY
Team composition
Specifications
Project state
  Problems encountred and their solutions
  Tasks performed
  Personal tasks
GANTT comparison
Equipements justification

## Slide 3: TEAM COMPOSITION
Jordan CHAMPAULT
Loelia THEVENIN
Cyril COLINET

## Slide 4: SPECIFICATIONS
Realization of a functional prototype of naval battle
  Wireless connection for a domestic use (without wire)
  Two displays (one per player)
  Every displays shows both railings simultaneously/alternately
  Respect of the rules of classical naval battle (100 compartements, game turn by turn)

## Slide 5: PROJECT STATE PROBLEMS ENCONTRED & SOLUTIONS
Wireless link with bluetooth complex to implement
  Data processing (send/receive)
  Solution: persistance (success = persistance) 
Which changes since the first review ?
  The non-wired connection works finaly !

## Slide 6: TASKS PERFORMED
Playable graphical interface  OK
Data storage in arrays ans reusing  OK
Winner and looser definition  OK
Send/Receive data with Bluetooth  OK
Sustainable Development  OK
Writting of the file  OK
Pooling of the graphic part and the send/receiving part (front-end / back-end)  WORK IN PROGESS

## Slide 7: PERSONAL TASKS
Diagrams
  Information chain
  Context SysML
  Requirements SysML
Management of the non-wired communication between both systems
  Data processing (sending + receiving)
  Data conversion (Binary  Hexadecimal  ASCII)

## Slide 8: GANTTCOMPARISON
https://raw.githubusercontent.com/LesSinsDuFutur/naval_battle/master/gantttpsreeldossi.PNG

## Slide 9: EQUIPEMENTS JUSTIFICATION
GLCD Display
  Practice
  Ergonomic
  Combination of the tactile and the display (2 in 1), so reducing of the composants number
Bluetooth module
  Sending/Receiving, contrary to the infrared
  Sending and fast important reception data reception contrary to the radio frequencies
  « MORE SIMPLER » to set-up compared with Wi-Fi

## Slide 10: THIS THE END !
THANKS FOR LISTENING !